## Slide 1: Agile Software development applied to games in short sprints
INB380, Queensland University of Technology
Matthew Ford matthew@fordfam.com
Material from: Martin, R., Schwaber, K., & Beedle, M. (2001). Agile Software Development with Scrum. Prentice-Hall.
Ford, M. (unpublished). Scrum presentation by Halfbrick’s Jason Harwood.

## Slide 2: Agile vs. Waterfall
Waterfall
  Older form of production
  Big plan upfront, long execution
  Good for less experienced teams
  Less responsive to changing requirements
Agile
  The subject of this lecture
Neither of these are required for 380

## Slide 3: The Agile Manifesto
http://agilemanifesto.org/
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan

## Slide 4: Kinds of agile development
Extreme Programming
Kanban
Scrum
  Rugby reference is apt
  Rest of this lecture will focus on Scrum

## Slide 5: Heart of Scrum: rapid iteration
An iteration is a short development interval
  Often called a “sprint”
Is in a “time box”– firm start/stop dates
  30 days common, but 7 days fine (see Halfbrick)
  Cut scope instead of slip the deadline
  In 380, your sprints are likely to align with critique
Starts with an iteration planning meeting
Ends with working, shippable software
  Cap off with a retrospective
  Evaluate how things went
  Do it again

## Slide 6: Scrum in game development
Most agile discussion is about general software development
Games are unusual: team is not mostly engineers
Many variations
Customisable

## Slide 7: Iteration planning meeting
In 380, would be the day before critique
  So in critique you can talk about your next goal
Draws from a grand list of tasks
  Often called the “product backlog”
  Keep an eye on a “burndown chart” to finish the list
  Backlog developed from User Stories – what do you want the user to experience
Each team member:
  Volunteers for tasks to do
  Estimates effort to finish task (in hours or “points”)
    Disagreements drive discussion about assumptions
  Signs up for an achievable amount of work

## Slide 8: A burndown chart
Notes: From http://alistair.cockburn.us/Earned-value+and+burn+charts

## Slide 9: What goes into an iteration plan?
Each team member takes on a list of tasks
  Everyone’s tasks often called the “sprint backlog”
The customer (the player!) is the focus
  Playtest data decides priority
  You have the right– the obligation!— to change course to serve your customer
Ends with a shippable product
  High quality, fun, a complete experience
  Beware “It will be fun next iteration”
  Has an overall goal, agreed by the team

## Slide 10: Constant integration
Goal is constantly working software
  Not necessarily fun (while mid-sprint)
  Stabilised each day
  Never check in something that breaks the build
  Might require coordinated check-ins
Everyone always works with latest code/assets
Frequent check-ins
Progress measured by looking at the build, not documents

## Slide 11: Stand up meeting
Morning of each development day, fixed time and place
Whole team attends
Very, very short and focused only on:
  What I did yesterday
  What got in the way of doing work (or will get in the way)
  What I will do today
Scrum Master
  Steers process very firmly
  Records and removes all the team’s impediments
After this, everyone works without further interruptions

## Slide 12: Customer focus
The player is the customer
Playtest data is crucial
  Comprehensive
  Clear
  Timely
Enjoyable, usable, engaging

## Slide 13: Change is good
As the end of the “time box” approaches, team reduces the scope to meet the iteration goal
  Player data dictates the priority
  Reduce scope, not quality
Optimise
  Team members make deals in stand-up meetings
  What you cut is just as important as what you make

## Slide 14: Retrospective
In 380, would be the day before critique, when latest iteration is stable
Look back at how the recent iteration went
Gather lessons
What went well?
What needs improvement?
What do we do differently next iteration?
Report in process log with a few sentences

## Slide 15: Scrum at Halfbrick
One week sprints
Planning: 1 hour
Retrospective and review: 2 hours
Use big whiteboard
Use Trello with Scrum plugin
“Cheat” by subtracting points from part-done tasks
No-interruptions policy

## Slide 16: Tools for Agile production
Trello
  Used at Halfbrick
  http://trello.com
  “Scrum for Trello” plugin for Chrome
  http://www.civicactions.com/blog/2012/oct/10/five_tips_for_using_trello_for_scrum
http://www.pivotaltracker.com/
  Used very well by a great 380 team
https://www.assembla.com
https://basecamp.com/